PERMACULTURE FOREST GARDEN AT THE QUADRANGLE Dec. 2010

Trustee RF’s responses to the proposal and brief for the forest garden:

- Safeguards for a fall back position if it doesn’t work out.

- Good objectives but A and J need to write the Business Case – what happens and when.

- The Trust needs to establish its ‘offer’ in terms of expectations, costs, yields, travel expenses, number of nights stay in Shepherd’s barn

- Reviews and triggers

- Budget for other investments e.g. store for tools and other equipment

- Yields (in Business Case as targets)

- Outputs – what happens to these?

- A and J to write Business Case

- The Trust’s expectations: a 2 year time frame divided up into:

- Stage 1: survey and design – November 2010 to February 2011. To include: writing the business case, research into possible partners, what fruit trees/bushes to plant, what to do with the produce, educational activities

- Stage 2: implementation – March 2011 to April 2012

- Stage 3: development of management programme – Dec 2010 to Nov 2012

Trust’s offer:

- During stage 1:

- Alastair  + 1 : 4 nights

- Josef + 1: 4 nights

- During stage 2 and 3: 4 nights (weekends) and 6 nights (weekdays) every quarter. Over and above that, the ‘friends and family’ charge of £15.00 per night per person. All dependent on other bookings.

- Travel expenses – a budget to be set.

- Reviews: Feb/March 2011; September 2011; February 2012; November 2012.

- Lockable store: size, location, when needed

- Budget for equipment (part of Business Case?)