Notes of FOREST GARDEN MEETING  7TH APRIL 2011     8 Oakford Rd, NW5

Present: Josef, Alastair, Deborah

General brief for Quadrangle Forest Garden:

- To put former pasture field to productive use using permaculture principles

- To create a place of beauty

- To encourage and enhance wildlife habitats

- To include campsite – approx 20 tent pitches

- To include space for parking of approx 20 cars

- To involve ‘partners in practice’ in planting, managing and harvesting produce

- To be developed as a model forest garden and used as a teaching/learning resource

Additional requirements:

- Space for a large tent or yurt

- Place for bonfires

- Compost

- Compost toilets

- Access to water

- Rainwater harvesting

- Toolstore

- Propagation area

# Brief for each ‘guild’ of plants

Flat pasture field

Open aspect

Mature trees to NE border

River Darent along western edge

Laid Hawthorn hedge with pollarded field maples along SW boundary (over head power lines)

Track along SE boundary

Fenced with split chestnut post and rail

Wind funnels up valley from S and SW

Frost pocket

Soil – alluvial silt with flints.

Soil pH 7.7 to 8.00

High pressure gas main across field at depth of 0.8 m

Next meetings:

April 21st at the Quadrangle.

By this date each of us have planting plans for canopy layer for 3 guilds – aim for draft plan by end of April

Cut out circles of tree canopy size so that we can move them around on plan

Check how we can introduce mycorrhizal fungi (Josef)

16th May – meeting at Oakford Road

Finalize draft plan

Think about applying for funding

25th June – visit to Martin Crawford’s garden

Meet up with Richard Flenley (Trustee) during July (weeks beginning 4th or 11th?)

Stake out positions of canopy trees in the field – July/August

Mulch areas for shrub planting

August order trees

November/December 2011 plant canopy

Feb/March 2012 plant shrubs